PROJECT 1

Total cost - $2000 USD

For Starting work -

Using solidity language for smart contract and using react language for front end. UI template shall be purchased by CSDOGE team

**Stage 1 – Staking**

(50% completion $800, 100% completion $400)

Milestones 1 - $800

Milestones 2 - $400

Creating the smart contract for stacking in which we can stack the CSDOGE token and at any time owner of token can un-stake and withdraw the CSDOGE token and we can calculate for how much time you can stack the CSDOGE and in return you get rewards and you get the CSDOGE token

Timeline – 15 days

Milestones 2 - 1200 dollars

**Stage 1 - Phase 1**

1. Make a clone of Babyswap project
2. Clean the Code and apply our CSDOGE UI choose by the Dev team with coordination of Board
3. Develop Staking CSDOGE token as shown on Babyswap site for BAY Token.
   * Make a contract with automatically will reduce token reward based on how many tokens are staked
   * Include function to be able to manually adjust staking reward if needed.
   * Include function to stop and start staking manually if needed.

After completing Phase 1 link of the site will be shared to the Board for testing. (Note: not the code)

**Stage 1 - Phase 2**

1. Include function auto staking as auto re-staking as shown on Babyswap for CSDOGE.

**Stage 1 - Phase 3**

1. Locking the CSDOGE token 1 Month, 3 Month, 6 Month and 1 Year.
   * 1 Month reward 35%
   * 3 month reward 65%
   * 6 month reward 100%
   * 1 year reward 150%

**Stage 1 - Phase 4**

Example is provided Babyswap site.

Pool example 1: Token A Token B pool: Stake Token A get reward on Token B

Pool example 2: Token A Token B pool: Stake Token B get reward on Token A

**Stage 2 - NFT stacking**

Creating the smart contract for stacking and link to NFT market place smart contract and at any time owner of token can un-stack the BFT and we can calculate for how much time you can stack the NFT and in return you get rewards and you get the CSDOGE token

Timeline – 10 days

(50% completion $500, 100% completion $300)

Milestones 3 -$500

Milestones 4 - $300

**Stage 2 - No Phase**

Ability to stake CSDOGE NFT tokens. Not limited to change reduce or increase reward fee and rewards of CSDOGE tokens.