**PROJECT 2**

Total cost - $1300

For Starting work -

Using solidity language for smart contract and using react language for front end. UI template shall be purchased by CSDOGE team

**Stage 3 - Farming/Stacking (Farming LP)**

(50% completion $500, 100% completion $200)

Timeline – 15 days

Milestone 1 – 500 dollar

Milestone 2 – 200 dollar

Creating the master chef contract and putting all the functionality same as masterchef contract work and using the LP token of babyswap.

Function has to be included see below:

Ability to make a Farm (LP) CSDOGE to other tokens BSC chain. Not limited to change reduce or increase reward fee and rewards of CSDOGE tokens. Or other tokens on BSC chain.

**Stage 4 – Phase 1**

(50% completion $300, 100% completion $300)

Timeline – 15 days

Milestones 3 – 300 dollar

Milestones 4 – 300 dollar

Create contract that will allow token contract owners create own LP pools and Farm their tokens. As described below

Pool example 1: Token CSDOGE Token B LP pool: Reward on Token CSDOGE

And choosing Token A % against Token B% good example can be taken from Value Liquidity site

<https://valueliquid.io/#/faas>

**Stage 4 - Phase 2**

**Make swap contract and apply to the website.**

In this contract CSDOGE token lock in contract and we fix(and owner change) the value how much swap with single csdoge token to game token or Company issued Token and so we simply swap CSDOGE token with Company issued Token or Game Token

In this phase Dev team will make accessible CSDOGE token swap to Company issued Tokens. Particularly GAME tokens and / or Tokens associated with Games. (Company planning to activate 4-5 games (game Tokens)